OVERALL PROJECT CHARTER

1. Project Purpose / Background

(Why this project is being undertaken; business need or problem it addresses)

- Our client wants to build a modern, user-friendly hiking website that serves as a trusted resource for both beginners and experienced hikers in the Pacific Northwest. Our client intends for this website to address the following problems he has observed in the hiking community:

- #1 - New hikers struggle to find accurate, centralized, and up-to-date trail information

- #2 - Popular trails are overcrowded, while lesser-known trails are underused

- #3 - Many websites are outdated, difficult to navigate, or focused mainly on advertising gear rather than safety and stewardship

- Create a centralized web application that will allow our client’s organization, The Great Outdoors, to grow and better serve hikers

2. Project Objectives

(What the project aims to achieve; should be specific and measurable if possible)

- Objective 1: Create a website and associated mobile application that serves as an informational resource to hikers – primarily reliable trail information (difficulty, distance, elevation gain)

- Objective 2: Both the website and app should allow users to create individual accounts, make donations, and receive membership support.

- Objective 3: Both the website and app should promote lesser-known trails, safe hiking practices, and seasonal awareness.

3. Scope

In Scope:

- View: reviews, trail details, membership information

- Create a user account

- Optimized mobile app version

- Compose written as well as star-rated reviews for trails

Out of Scope:

- Continuous GPS location tracking for end user / interactive Maps application?

- Management of robust membership databases

4. High-Level Deliverables

(Key outputs/products of the project)

- Deliverable 1: Website and application UI for: viewing and creating trail reviews,

- Deliverable 2: User-friendly guided hike registration system

- Deliverable 3: UI for end user to make donations

5. Milestones / Timeline

| Milestone | Target Date | Description |
| --- | --- | --- |
| Test version 1 of website & app | Mar 1 2026 | 1st draft of website and app |
| Test version 2 of website & app | Mar 23 2026 | 2nd draft of website and app |
| MVP launched | Apr 20 2026 | 1st official version of website and app launched |

6. Stakeholders

| Stakeholder | Role | Contact Information |
| --- | --- | --- |
| PNW hikers | End user | N/A |
| Bahaeldin AhmedAwad | Web developer | Bahaeldin.adhmedawad@website.com |
| Laura Banuelos Rios | Mobile application developer | Laura.banuelosrios@website.com |
| The Great Outdoors staff | Our client + org.’s team | Info@thegreatoutdoors.com |
| Joe Schmoe | Tester | Joe.schmoe@website.com |

7. Roles and Responsibilities

| Role | Assigned To | Responsibility |
| --- | --- | --- |
| Project Sponsor | Sydney Van Hoose | Provide funding and executive support |
| Project Manager | Samantha Ruiz | Oversee project execution and reporting |
| Key Member #1 | Bahaeldin AhmedAwad | Complete project tasks as assigned |
| Key Member #2 | Laura Banuelos Rios | Complete project tasks as assigned |

8. Resources

Key Resources: (e.g., software, hardware, personnel)

- Personnel: Project Sponsor, Project Manager

- Personnel (Developers): Key Member #1, Key Member #2

- Communication Tools: GitHub, Discord, Asana

- Software: React Native, VSCode

- Time: 2-week sprint cycles

9. Assumptions and Constraints

Assumptions:

- Our client will fund development work towards this project for at least 2 consecutive months.

- The user accounts feature that facilitates partnering with third-party organizations will not be part of the MVP (first run).

Constraints:

- Client has very limited technical proficiency

- MVP must be launched within 2-4 months

- Our client is a small organization with a small budget

10. Risks and Issues

- Risk 1: Primary website developer, Bahaeldin AhmedAwad, unavailable/OOO

- 1- Issue Management: redistribute development work between our mobile app developer, Laura Banuelos Rios, and a new developer (internal candidate)

- Risk 2: Projected to not meet deadline (2-4 months)

- 2 - Issue Management: Parse down functionality goals to user account creation and the ability to view trail and safety information

11. Communication Plan

- Primary Communication Tools: Discord, Asana, GitHub

- Reporting Frequency / Updates: Weekly on Wednesdays

- Key Points of Contact: Samantha Ruiz & Bahaeldin AhmedAwad

12. Decision-Making / Governance

- Decisions regarding scope, resources, or deliverables will be made by: Sydney Van Hoose

- Escalation path if conflicts arise: Samantha Ruiz

13. Approval / Signatures

We, the undersigned, approve this Project Charter and authorize the project to proceed.

Approval / Signatures

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Sydney Van Hoose | Project Sponsor | SVH | 1/27/26 |
| Samantha Ruiz | Project Manager | SR | 1/27/26 |
| Bahaeldin AhmedAwad | Key Developer | BAA | 1/27/26 |
| Laura Banuelos Rios | Key Developer | LBR | 1/27/26 |

MVP DEVELOPMENT

Project Name / Client: Pacific Northwest Hiking Web App 
Team Members: Samantha Ruiz, Laura Banuelos Rios, Sydney Van Hoose, Bahaeldin AhmedAwad 
Date: 1/27/26

Review Client Documentation

Goal: Understand the client’s requirements and constraints.

| Area | Key Points from Client Docs | Questions / Clarifications Needed |
| --- | --- | --- |
| Required Features | Provide reliable trail information, promote safe hiking practices and seasonal awareness, encourage responsible outdoor recreation and environmental stewardship, highlight lesser-known trails to reduce overcrowding, User account | Where will we pull data about which trails are less known? |
| Optional Features | Partnerships with local parks, nonprofits, and outdoor organizations. | What other optional features do you envision? |
| Constraints / Limitations | Limited budget; must be launched within 2 – 4 months. Client is not technical |  |
| Other Observations | build a community around hiking in the PNW | What values and goals are there for the PNW hiking community? |

Tip: Highlight anything unclear; these will form your client questions later.

Brainstorm Potential Elements/Features

Goal: List all features that could fulfill client needs. Think broadly at this stage.

| Element/Feature | Description / Purpose | Notes / Dependencies |
| --- | --- | --- |
| User accounts and related user abilities | Giving users the power to rate trails and track personal trail history |  |
| Trail information | To be a reliable hub for PNW trail information | Trail API or new database? |
| Donation/Membership support | User should be able to donate to trail organizations and manage their membership | User accounts |

Tip: Encourage each team member to contribute at least 3 ideas.

Convert Elements/Features into User Stories

Goal: Express each feature as a user story using the format: 
"As a [user type], I want [action] so that [benefit]."

| Feature / Element | User Story | Priority (High / Medium / Low) |
| --- | --- | --- |
| User accounts and related user abilities | As an end user, I want to create an account so that I can manage trail history and access resources. | Medium |
| Trail information | As an end user, I want to use this webapp to get easy access to all sorts of trail information. | Highest |
| Donation/Membership support | As an end user, I want to be able to donate to the Washington Trail Association through the webapp for convenience’s sake. | Donation – Medium Membership - Low |

Guidance:

- High priority → Essential for MVP

- Medium → Important but not critical

- Low → “Nice-to-have” features

Select MVP Features

Goal: Identify the minimum set of features that support client goals.

| Selected MVP Feature | User Story | Reason for Inclusion | Dependencies / Notes |
| --- | --- | --- | --- |
| Trail Information | As an end user, I want to use this webapp to get easy access to all sorts of trail information. | Being a hub for PNW trail information is our primary goal for this webapp. |  |
| User Accounts | As an end user, I want to create an account so that I can manage trail history and access resources. | Client expects this as a feature of the webapp. |  |

Prepare for Client Meeting

Goal: List assumptions, open questions, or points needing validation.

| Topic / Feature | Assumption / Question | Why It Needs Client Feedback |
| --- | --- | --- |
| Build a community around hiking in the PNW | What do you envision as the goal for building a community? | “Community” is a broad term. |
| Trail Information | How detailed and what specific trail information do you want visible on the webapp? | We need to know what information we’re displaying and what information to prioritize. |
| Trail User Reviews | Do you want the end user to be able to leave short reviews or long reviews? How would you like to display reviews to the end user? | length of reviews might dictate their content; reviews can be displayed by star rating or latest review or something else |

Team Notes & Action Items

| Task / Action | Responsible Team Member | Status / Deadline |
| --- | --- | --- |
| Uploading Documentation/Charters | Sydney Van Hoose | 1/27/26 |
| Compiling information to get files in GitHub repository and branches | Samantha Ruiz | 1/28/26 |
| Create GitHub branches | Everyone | Done - 1/28/26 |